User Acceptance Testing (UAT) Template

| Date | 1 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-3677 |
| Project Name | Auto Ticket Classification using Flow Designer |
| Maximum Marks | 10 |

Project Overview:

Project Name: Auto Ticket Classification using Flow Designer

Project Description: A ServiceNow project that uses Flow Designer to automatically classify incoming tickets by category and assign them to the correct support group.

Project Version: 1.0

Testing Period: 15 September 2026 to 30 September 2026

Testing Scope:

Features to be tested: ticket creation trigger, automatic category classification, priority assignment, assignment group routing and default handling of unclassified tickets.

Requirements to be tested: the system shall automatically classify each new ticket into the correct category and route it to the right support group without manual effort.

Testing Environment:

URL/Location: ServiceNow instance (Flow Designer)

Credentials (if required): Test user account provided by the project team

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Classify a hardware ticket | 1. Create ticket "laptop not turning on" 2. Submit 3. Check category | Category = Hardware and assigned to Hardware group | As expected | Pass |
| TC-002 | Classify a software ticket | 1. Create ticket "cannot install software" 2. Submit 3. Check category | Category = Software and assigned to Software group | As expected | Pass |
| TC-003 | Classify a network ticket | 1. Create ticket "VPN not connecting" 2. Submit 3. Check category | Category = Network and assigned to Network group | As expected | Pass |
| TC-004 | Ticket with empty description (negative) | 1. Create ticket with no description 2. Submit 3. Check category | Ticket goes to default category without errors | As expected | Pass |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Ticket with mixed keywords classified under wrong category | 1. Create ticket "network printer not working" 2. Submit 3. Check category | Medium | Closed | Fixed by refining keyword conditions in the flow |

Sign-off:

Tester Name: Team SWTID-2026-3677

Date: 1 October 2026

Signature: [Tester's Signature]

Notes:

- Ensure that all test cases cover both positive and negative scenarios.

- Encourage testers to provide detailed feedback, including any suggestions for improvement.

- Bug tracking should include details such as severity, status, and steps to reproduce.

- Obtain sign-off from both the project manager and product owner before proceeding with deployment.